MYADVOCATE

Strategic Implementation Plan

Synthesized from 21 uploaded documents — all four batches

March 2026  |  Confidential  |  Prepared for Sarsh Levine

Phase 2, Sprint 1 — 6 Workstreams, Phased by Dependency

# Executive Summary

You have shipped a solid Phase 1 platform: four working tools, Supabase + Stripe + Anthropic integrated, RLS, PII scrubbing, LQE, tier authorization, budget monitor, 22 migrations, 32 skills, and 7 agents installed. The business is live.

The 21 uploaded documents represent six months of planning across six distinct capability domains. After full review and de-duplication, they resolve into 6 canonical documents covering: a schema-driven page architecture, a registry-first implementation pack (Build Pack v5), a Claude execution framework, a detailed n8n automation spec, a BitNet intelligence layer, and a Slack founder command center.

This plan integrates all six domains against your current live codebase and your CLAUDE.md Phase 2 priorities. It is organized into 6 workstreams with clear sequencing, dependency mapping, and concrete first actions.

KEY PRINCIPLE: Core principle from all 21 documents: build the system spine first (registry + contracts + output structure), then add intelligence and automation on top. The sequence matters. Adding BitNet or Slack before the registry is built is building on sand.

# Section 1: What Is Already Live

Before mapping new work, this is a precise accounting of what your Phase 1 codebase already implements. Nothing below needs to be rebuilt from the new documents.

## 1.1 Fully Built — Do Not Rebuild

| Component | Status / Notes |
| --- | --- |
| generateLetter() abstraction | Live — Anthropic-only, 7-gate MA-AUT-006 chain, LQE, PII scrubber, budget monitor, prompt versioning (prompt_version_hash), context firewall |
| Letter types (4) | denial_appeal, bill_dispute, hipaa_request, negotiation_script — all wired, tested, output-capped |
| Model routing (Haiku/Sonnet) | Live in MODEL_ROUTER — Haiku default, Sonnet for doc-upload cases |
| PII scrubber | Live — runs before every API call, context allowlist enforced per letter type |
| LQE (Letter Quality Evaluator) | Live — 3 serial checks: denial code accuracy, YMYL safety, legal framing |
| Tier authorization | Live — checkTierAuthorization() server-side, free-tier monthly limit enforced (MA-SEC-002 P25/P26) |
| Budget monitor | Live — Redis tripwires at 50/80/100%, cost logging per artifact |
| Rate limiting | Live via Upstash Redis |
| Supabase schema (22 migrations) | Live — users, cases, documents, artifacts, review_queue, denial_codes, subscriptions, friction_events, letter_quality_evaluations, content_audit_log, and more |
| Stripe billing + webhooks | Live — subscriptions, per-case checkout |
| EEAT validator (5-layer) | Live — schema, citations, forbidden claims, disclaimer, tier routing |
| 7 trust infrastructure pages | Built — attorney review required before publish (MA-EEAT-001 §5.1) |
| 32 skills + 7 agents | Live in .claude/ — all Phase 1 agents installed (GEO-01/02/03, DEV-01/02/03, CNT-01) |
| Context registry (8 JSON files) | Live — sources, decisions, denial_codes, appeal_strategies, regulations, seo_clusters, content_pages, review_queue |
| daily.js automation | Live — Notion sync, daily digest, Claude summarization |
| YMYL review operating model | Defined — Kate primary, Sarsh escalation, 24h SLA, queue cap 10 (MA-SEC-002 P27) |
| Incident response runbook | Live in docs/security/ |

## 1.2 Partially Built — Needs Completion

| Component | Gap |
| --- | --- |
| Prompt registry | No versioned prompt files in docs/prompts/ or src/lib/prompts/ — prompts are currently inlined in generateLetter() only |
| Output contracts | No structured JSON output contracts enforced — LQE checks structure but outputs are not formally schema-bound |
| Page blueprints | denial-codes/[code]/page.tsx exists but it is hardcoded, not registry-driven |
| Admin registry surfaces | admin/review page exists but no template/prompt/legal/CTA/workflow admin surfaces |
| OpenAI fallback | No fallback provider — Anthropic-only; no modelRouter with dual-provider capability |
| n8n workflows | Referenced in CLAUDE.md but not yet implemented (Parking Lot) |
| Slack ops layer | Not started — no founder_inbox, no agent alerts, no approval queue |
| BitNet service | Not started |

# Section 2: Source Document Map

21 documents across 4 batches resolve into 6 canonical sources. All other files are either earlier drafts, duplicates, or companion reports to a canonical zip. Use only the canonical versions for implementation.

| Domain | Canonical Document | Superseded Files | Status vs Live Code |
| --- | --- | --- | --- |
| Platform Architecture | Execution Pack v4 | Design Intelligence Blueprint (near-duplicate) | New — registry system not yet built |
| Implementation Code | Build Pack v5 + v5 Report | Build Packs v1, v2, v2 Report, v3, Wired Seed Pack Report, v4 fixed, Data Wiring Pack | Partially new — model router + CSS modules are new; SQL overlaps with existing migrations |
| Claude Dev Framework | Claude Dev System | None (unique document) | Partially implemented — 32 skills live; prompt registry and /verify-release loop missing |
| n8n Automation | n8n Full System Supplemental | n8n Skills Report (subset) | Not started — in Parking Lot |
| BitNet Intelligence | BitNet Architecture Report v3 | BitNet Report, Expansion v2, BitNet Report duplicate | Not started — Phase 2 signal-gated per architecture |
| Founder Ops / Slack | Slack Agent Integration Report v2 + Slack Starter Kit | Slack Command Center Report v1 | Not started — new capability |

# Section 3: Net New Capabilities

These are the concrete capabilities the uploaded documents introduce that do not yet exist in your live codebase. Each maps to a workstream in Section 4.

## WS-1: Registry-Driven Page System (Execution Pack v4 + Build Pack v5)

Your current site renders pages from hardcoded React components. The registry system makes pages data-driven: blueprints, blocks, prompts, CTA rules, and workflows live in Supabase as versioned objects. New pages snap into approved patterns without architectural decisions each time.

What gets built:

- page_blueprints table — defines every page family (denial_code_page, state_rights_page, tool_result, homepage, pricing, etc.) with required blocks, CTA schema, compliance class, render rules

- content_blocks table — reusable content units with compliance rules, allowed page families, tone rules

- prompt_templates table — versioned prompts with input schema, forbidden phrases, output contract link

- output_contracts table — structured JSON shapes that all AI outputs must conform to (denial explanation, rights summary, appeal letter)

- cta_rules table — conversion logic by page family, user stage, and paywall state

- workflow_defs table — step-by-step tool flows with branch conditions and analytics bindings

- Registry loader utility (registry.ts) — fetches blueprints, blocks, and rules by ID from Supabase

- Admin route scaffolding — /admin/templates, /admin/prompts, /admin/legal, /admin/cta, /admin/workflows

CLAUDE.md: CLAUDE.md alignment: This directly implements the Phase 2 priority to activate the content-production-orchestrator pipeline (item 14) and the page metadata fields required by MA-SEO-SUP-001 §12 (item 11). The output contract system also satisfies MA-AUT-006 §G6 Gate 7 (artifact state management).

## WS-2: Prompt Registry + Output Contract Discipline (Build Pack v5 + Execution Pack v4)

Currently prompts are inlined in generateLetter(). The prompt registry externalizes them as versioned data objects, enabling non-code updates, A/B testing, forbidden-phrase governance, and the prompt_version_hash audit trail required by MA-SEC-002 P30.

What gets built:

- docs/prompts/ folder with versioned prompt files (denial_appeal_v1.json, etc.)

- src/lib/prompts/ loader that fetches prompt by ID and version from registry

- Output contract validation utility (validateOutput.ts from Build Pack v5) — enforces required fields on all AI responses

- Output storage of structured JSON (denial explanation contract: code, meaning, causes, next_steps, appeal_viability, recommended_action, related_codes)

- Forbidden phrase enforcement hoisted to the prompt registry layer (not only in LQE)

CLAUDE.md: CLAUDE.md alignment: MA-SEC-002 P30 requires prompt_version_hash on every artifact. The current implementation stores it at generation time but the prompt itself is still hardcoded. Externalizing to registry closes this gap properly.

## WS-3: Dual-Provider Model Router (Build Pack v5)

Your current system is Anthropic-only. Build Pack v5 introduces a modelRouter.ts with task-class-based provider selection and OpenAI as a fallback. This reduces provider lock-in and creates a fallback path if Anthropic has an outage.

Routing policy from Build Pack v5:

| Task Class | Primary → Fallback / Rule |
| --- | --- |
| denial_explanation | Haiku → OpenAI low-cost (short structured output, cost-optimize) |
| rights_summary | Sonnet → OpenAI mid-tier (higher factual sensitivity) |
| appeal_letter | Sonnet → OpenAI premium (longer structured output, tone control) |
| document_analysis | Sonnet ↔ OpenAI premium (benchmark first, use better performer) |

CONSTRAINT: IMPORTANT constraint: CLAUDE.md's Model Routing rules (MA-COST-001) require Haiku as default and Sonnet only for doc-upload. The dual-provider router must be implemented as a wrapper around generateLetter(), never as a replacement. The Anthropic-first routing stays; OpenAI becomes the fallback path only. Run through the 7-gate chain spec (MA-AUT-006 §G6) before any generateLetter() modification.

## WS-4: n8n Automation Layer (n8n Full System Supplemental + BitNet Architecture Report v3)

n8n is the event-driven automation backbone. The Full System Supplemental defines 6 core workflows with node-by-node specs. BitNet v3 adds 5 more workflows with structured input/output contracts for internal intelligence. These are in the Parking Lot per CLAUDE.md but the spec is now fully defined.

6 core workflows from n8n Supplemental:

| Workflow | Trigger → Purpose |
| --- | --- |
| CTO Sentinel | Cron 6h — API spend monitoring, anomaly detection, throttle recommendations |
| CFO Wealth Engineer | Stripe webhook + daily cron — MRR, churn, payout readiness |
| Cancel Flow Recovery | Stripe cancel event — reason capture, Beehiiv retention sequence |
| Outcome Tracking | 30-day email click — response tagging, attorney routing |
| Referral Routing | Severity = high — attorney network matching, notification |
| OpenClaw Relay | Hourly cron — aggregate metrics relay to founder dashboard |

5 BitNet-enhanced workflows from BitNet Architecture Report v3:

| Workflow | BitNet Role |
| --- | --- |
| CTO Sentinel v2 | Adds anomaly scoring, burn rate forecasting, cost-per-workflow diagnosis |
| CFO Intelligence | Adds churn pattern detection, failed-payment clustering |
| Content Strategist | Publish/refresh priority ranking from GSC + page registry |
| UX Decision Agent | CTA ranking within approved registry options (denial code pages first) |
| Shadow Evaluator | Post-generation output quality scoring — feeds LQE calibration data |

CLAUDE.md: CLAUDE.md alignment: n8n is listed as Parking Lot (item 16) pending Signal 1. However, CTO Sentinel and CFO Wealth Engineer are explicitly called for in Phase 2 Sprint 1. The Shadow Evaluator directly supports MA-AUT-006 G1/G4 (LQE calibration). Recommend unblocking the first two workflows now and keeping the rest in Parking Lot.

## WS-5: Slack Founder Command Center (Slack Agent Integration Report v2 + Starter Kit)

A structured Slack layer turns agent outputs into founder-actionable alerts, approval queues, and daily digests. Every message is backed by a Supabase founder_inbox record. Slack is the fast lane; the dashboard is the full lane; Supabase is the truth.

6 new Supabase tables (from Slack Integration Report v2):

| Table | Purpose |
| --- | --- |
| founder_inbox | Master record for every agent communication — agent_name, severity, decision_class, finding, recommendation, confidence, status |
| approval_actions | Tracks button interactions — action_id, actor, prior_status, new_status, slack_ts |
| agent_runs | Workflow reliability monitoring — run_status, started_at, ended_at, error_text |
| agent_messages | Message audit trail — slack_channel, slack_ts, payload_json |
| decision_outcomes | Feedback loop — outcome_type, result_value (did the recommendation work?) |
| service_snapshots | Periodic metric captures for agent analysis |

Channel architecture:

| Channel | Rule |
| --- | --- |
| #agent-alerts-critical | High/critical severity only — no digests, no noise |
| #agent-approvals | All L2/L3 approval-required actions with interactive buttons |
| #agent-insights | Medium-priority recommendations, structured cards only |
| #daily-digest | One automated post per day |
| #weekly-strategy | One automated post per week |
| #sandbox-agent-testing | Build/test only — never production |

3-level approval model:

- L1 Autonomous — safe, reversible, internal (write score records, update insight tables) — no approval button

- L2 Suggest-then-wait — strategic or user-impacting actions (reprioritize queue, rerank CTA, launch test) — Approve/Reject/Snooze buttons

- L3 Never autonomous — compliance-sensitive (user-facing legal wording, flagged output release, destructive ops) — always founder review + dashboard link

CLAUDE.md: CLAUDE.md alignment: MA-SEC-002 P27 (YMYL review operating model) currently uses Supabase webhook → email. The Slack layer upgrades this with structured approval cards while keeping email as the fallback. Every compliance hold from the LQE queue should route through L3.

## WS-6: BitNet Intelligence Layer (BitNet Architecture Report v3)

BitNet is a local low-cost model running as an internal HTTP service. It never generates user-facing outputs. Its value is in classification, scoring, ranking, and summarization at a fraction of Anthropic's cost. It makes the existing agents smarter without replacing Claude.

Architecture:

- Single gateway endpoint: POST /bitnet/analyze — all workflows call this with a type field

- Claude writes production outputs. BitNet scores, ranks, classifies, forecasts, and recommends.

- n8n orchestrates. Registries constrain. React renders. Supabase stores. Dashboard surfaces.

- Fallback path: if BitNet is unavailable or confidence < 0.50, use static registry defaults — never break UX

7 new Supabase tables:

| Table | Purpose |
| --- | --- |
| bitnet_decisions | Every recommendation — decision_id, analyze_type, context_hash, chosen_option, confidence, model_version |
| decision_outcomes | Whether decisions worked — outcome_type, result_value, revenue_impact |
| shadow_scores | Output quality scores — quality_score, flags, prompt_version |
| content_queue | Publish/refresh recommendations — priority, reason_codes, confidence |
| insight_feed | Founder-facing summaries — severity, title, summary, recommendation |
| model_versions | Deployable model metadata — build_hash, release_date, status |
| decision_controls | Thresholds and gating — min_confidence, timeout_ms, fallback_policy |

Day-1 BitNet decisions (lowest risk, highest leverage):

- Which workflow is the biggest API cost driver this week?

- Which content cluster has the best publish opportunity?

- Which approved CTA should be shown on a denial code page?

- Is this Claude output structurally weaker than baseline? (Shadow Evaluator)

SIGNAL-GATE: SIGNAL-GATE: Per CLAUDE.md and MA-AUT-006, BitNet is Phase 2 signal-gated. The Shadow Evaluator and CTO Sentinel v2 are the first modules to activate. Full UX decision support waits for Signal 1. Do not pull BitNet forward into user-facing paths before the registry system is stable.

# Section 4: Strategic Implementation Plan

Organized by dependency order. Each workstream must reach its milestone before the next workstream can productively build on top of it. Workstreams 1 and 2 are blockers. Workstreams 3, 4, 5, and 6 can begin after WS-1 is stable.

## Sprint 1 — Registry Spine (WS-1 + WS-2) — Weeks 1–3

PRIORITY: This is the most important sprint. Everything else in Phase 2 depends on having a stable registry backbone in Supabase. Do not move to any other workstream until the denial flow is running end-to-end from the registry.

Step 1: Apply SQL migrations (Build Pack v5 — sql/001_core_tables.sql, 002_indexes.sql)

MIGRATION RULE: CRITICAL: Your existing migrations go up to 022. The Build Pack v5 SQL creates NEW tables: page_blueprints, content_blocks, prompt_templates, output_contracts, cta_rules, workflow_defs, legal_content, generated_outputs, denial_code_records. These do NOT conflict with existing tables — they are additive. Create migration 023 and 024 from the Build Pack v5 SQL. Follow the append-only rule in supabase/migrations/CLAUDE.md.

Step 2: Run seed SQL (Build Pack v5 — sql/003_seed_registry.sql)

- Seeds: 5 page blueprints (homepage, pricing, denial-code-v1, state-rights-v1, tool-result-v1)

- Seeds: 3 prompt templates (denial-explanation-v1, rights-summary-v1, appeal-letter-v1)

- Seeds: 3 output contracts (denial explanation, rights summary, appeal letter)

- Seeds: CTA rules for denial code pages, starter workflow for denial flow

Step 3: Build registry loader (Build Pack v5 — src/lib/registry.ts)

- Fetches page blueprints by family from Supabase

- Fetches prompt template by ID and version

- Fetches output contract by ID

- Fetches CTA rules by page_family and user_stage

Step 4: Wire output contract validation (Build Pack v5 — src/lib/validateOutput.ts)

- Call validateRequiredKeys() on every AI response before storing artifact

- This closes the MA-SEC-002 P30 structured output gap and feeds future analytics

Step 5: Build prompt registry (Claude Dev System spec)

- Create docs/prompts/ folder with versioned JSON files for each letter type

- Loader reads prompt template from registry rather than from hardcoded strings in generateLetter()

- Prompt version hash now derives from registry file hash — cleaner audit trail for MA-SEC-002 P30

Step 6: Render denial code page from blueprint (Build Pack v5 — src/app/denial/[code]/page.tsx)

- Replace hardcoded src/app/denial-codes/[code]/page.tsx logic with registry-driven rendering

- Page loads blueprint by family='denial_code_page', assembles blocks, injects CTA from cta_rules

- This proves the architecture in a live use case before expanding

Step 7: Scaffold admin routes (Build Pack v5 — src/app/admin/)

- /admin/templates — read-only view of page blueprints first, CRUD later

- /admin/prompts — read-only view of prompt registry

- /admin/legal — read-only view of legal content registry

EXIT CRITERIA: Sprint 1 exit criteria: denial code page renders from Supabase blueprint. Output contract validation runs on every AI response. Prompt registry has at least 3 versioned files. All 3 admin routes show read-only data.

## Sprint 2 — Compliance Closures + Model Router (WS-2 + WS-3) — Weeks 4–5

With the registry spine stable, Sprint 2 closes the remaining MA-AUT-006 and MA-SEC-002 gaps and adds the dual-provider fallback.

Step 1: 7-gate chain formalization (MA-AUT-006 G6 — CLAUDE.md item 18)

- Write the formal 7-gate chain spec document per MA-AUT-006 §G6

- Gates 1–3 are already implemented (LQE check 1-3, PII scrub, context firewall)

- Gate 4 (API call) and Gate 5 (LQE hook) are wired but not formally documented

- Gate 6 (disclaimer version check) needs verification against current disclaimer.ts

- Gate 7 (artifact state) — output contract validation from Sprint 1 closes this gap

Step 2: LQE calibration with Kate (MA-AUT-006 G1 — CLAUDE.md item 19)

- Review first 50–100 shadow scores from the LQE results table

- Calibrate YMYL and legal framing thresholds with Kate — target false positive rate <10%

- Once calibrated: LQE-passed letters bypass Kate queue and go direct-to-delivery

Step 3: Dual-provider model router (Build Pack v5 — src/lib/modelRouter.ts)

- Implement as a wrapper that sits above generateLetter(), not a replacement

- Anthropic remains primary on all routes — OpenAI is fallback only (outage or explicit override)

- Task-class routing: denial_explanation → Haiku/OpenAI-low, rights_summary + appeal_letter → Sonnet/OpenAI-mid

- Wire OPENAI_API_KEY to .env.example and ensure it never reaches generateLetter() directly

- Run through MA-AUT-006 7-gate chain spec before deploying — required by CLAUDE.md invariant

EXIT CRITERIA: Sprint 2 exit criteria: 7-gate chain document written and gates verified in code. LQE calibrated with Kate. modelRouter.ts live with Anthropic primary + OpenAI fallback. All MA-SEC-002 P25-P30 controls passing.

## Sprint 3 — n8n Automation (WS-4) — Weeks 6–8

n8n moves from Parking Lot to active development. Start only with the two agents that have the clearest data sources: CTO Sentinel and CFO Wealth Engineer. All others remain in Parking Lot.

Step 1: n8n environment setup

- Deploy n8n instance (self-hosted on VPS or n8n.cloud)

- Wire environment variables: SUPABASE_URL, SUPABASE_SERVICE_KEY, ANTHROPIC_API_KEY, STRIPE_SECRET_KEY, SLACK_WEBHOOK_URL (from Sprint 4)

Step 2: CTO Sentinel workflow (n8n Full System Supplemental + BitNet v3 spec)

- Trigger: Cron every 6 hours

- Fetch ai_spend_tracking records from Supabase (migration 015 — already exists)

- Aggregate by letter_type and model — flag if spend trajectory hits 80% of cap

- Output: insight record to founder_inbox table (from Sprint 4 Supabase schema)

- Alert: email to admin@getmyadvocate.org if severity = high (existing Workspace mailer)

Step 3: CFO Wealth Engineer workflow

- Trigger: Stripe webhook on subscription events + daily cron

- Pull MRR, churn, active subscription counts from Stripe + Supabase subscriptions table

- Generate monthly operating summary — output to founder_inbox

- Note: uses Claude for narrative summary (daily.js already has this pattern — reuse)

Step 4: Cancel Flow Recovery (can deploy in parallel)

- Trigger: Stripe subscription cancel event

- Capture cancel reason, branch by reason type, trigger Beehiiv retention sequence

- Requires Beehiiv integration (Phase 2 item 15) — unlock together

EXIT CRITERIA: Sprint 3 exit criteria: CTO Sentinel and CFO Wealth Engineer running reliably in n8n. First insights appearing in founder_inbox Supabase table. Email alerts confirmed working for high-severity events.

## Sprint 4 — Slack Command Center (WS-5) — Weeks 7–9

Slack can be built in parallel with Sprint 3 during weeks 7–8. Sprint 3 generates the first founder_inbox records; Sprint 4 surfaces them in Slack.

Step 1: Supabase schema for founder ops (6 new tables)

- New migration (023 or later): founder_inbox, approval_actions, agent_runs, agent_messages, decision_outcomes, service_snapshots

- Note: decision_outcomes and service_snapshots overlap with BitNet tables in WS-6 — design as shared tables

Step 2: Slack workspace + app setup (Slack Agent Starter Kit)

- Create Slack app with Incoming Webhooks and Interactivity enabled

- Create 6 channels: #agent-alerts-critical, #agent-approvals, #agent-insights, #daily-digest, #weekly-strategy, #sandbox-agent-testing

- Configure Request URL for interaction callbacks pointing to a new Vercel API route

Step 3: Approval router n8n workflow (Slack Agent Starter Kit — ops/n8n/wf_approval_router.json)

- Webhook node receives Slack button callbacks

- Parse action_id and event_id from payload

- Branch: approve → execute action, reject → close, snooze → delay, explain → re-analyze

- Update founder_inbox status in Supabase on every action

Step 4: Wire CTO Sentinel to Slack

- After CTO Sentinel writes to founder_inbox, add Slack post node using message templates from Starter Kit

- High severity → #agent-alerts-critical. Medium → #agent-insights. Approval required → #agent-approvals

- Test approve/reject buttons end-to-end using #sandbox-agent-testing first

Step 5: Daily digest workflow (ops/n8n/wf_daily_digest.json)

- Aggregate all founder_inbox records from last 24h

- Group by severity and category

- Post structured summary to #daily-digest using Claude for narrative (existing daily.js pattern)

EXIT CRITERIA: Sprint 4 exit criteria: Slack workspace live with all 6 channels. CTO Sentinel insights appear in Slack with working approve/reject buttons. Approval actions log correctly to Supabase. Daily digest posts automatically.

## Sprint 5 — SEO Content Engine + Page Scale (WS-1 expansion) — Weeks 8–12

With the registry backbone live from Sprint 1, Sprint 5 uses it to scale content — starting with denial code pages (237 planned in content_pages.json), then state rights pages.

Step 1: Unblock SEO publishing

- All 7 trust infrastructure pages attorney-reviewed and live (hard blocker per MA-EEAT-001 §5.1 and CLAUDE.md invariant)

- Complete this before any content page is published — no exceptions

Step 2: Content Refresh Agent activation (CLAUDE.md item 10 — MA-SEO-SUP-001 §10)

- Activate content-refresh-engine skill (already exists in .claude/skills/)

- Wire to page metadata fields: content_tier, last_reviewed_date, source_dependency_type, refresh_priority_score (CLAUDE.md item 11)

- These fields go on the page_blueprints or content_pages registry table (Sprint 1 tables)

Step 3: Denial code page production pipeline

- 200 denial code pages planned (content_pages.json — 237 total planned, 0 published)

- Use GEO-03 denial-code-writer agent (already installed in .claude/agents/) for content generation

- Each page must pass the 5-layer EEAT safety stack before entering review queue

- Use registry-driven rendering from Sprint 1 — each page snaps into denial_code_page blueprint

- First 10 pages: publish_sequence 1–10 from content_pages.json (priority sequenced per SEO Gap Analysis v1)

Step 4: GEO template compliance hardwiring

- Direct-answer block within first 200 words — enforce in blueprint required_blocks

- H2 question headers — enforce in content block schema

- FAQPage/HowTo/Article schema markup — add to blueprint render_rules

EXIT CRITERIA: Sprint 5 exit criteria: 7 trust infrastructure pages attorney-reviewed and live. First 10 denial code pages published through registry pipeline. Content refresh agent active with page metadata fields populated. GEO template standard enforced in blueprints.

## Sprint 6 — BitNet Intelligence Layer (WS-6) — Signal 1 Gate

SIGNAL-GATE: BitNet is signal-gated. Do not start this sprint until: >200 letters/month OR Kate review load >20% after G1 live. These are the explicit MA-AUT-006 G4 triggers. The spec is fully designed and ready — start building infrastructure in the background but do not activate user-facing paths before the signal.

Pre-signal preparation (can do now):

- Deploy BitNet service locally or on a small private host (services/bitnet/)

- Build the /bitnet/analyze endpoint with strict JSON contracts from BitNet v3 spec

- Create decision logging tables (bitnet_decisions, shadow_scores from BitNet v3 data model)

- Do NOT connect to UI or user-facing paths yet

After signal:

- Week 1: Connect Shadow Evaluator — score Claude outputs internally after every generation

- Week 2: Connect to n8n CTO Sentinel v2 — cost anomaly scoring

- Week 3: Connect Content Strategist — GSC data → publish/refresh queue

- Week 4: CTA ranking on denial code pages only (A/B with 80/20 split vs static registry)

- Month 2: Expand UX ranking to tool result pages. Add refresh queue to editorial ops.

- Month 3: CFO Intelligence, legal-change triage. Review cost savings vs Claude/static alternatives.

EXIT CRITERIA: Sprint 6 exit criteria (pre-signal): BitNet service deployed and reachable. /bitnet/analyze endpoint returning structured responses. Decision logging tables live. Shadow Evaluator scoring outputs internally. Zero user-facing exposure.

# Section 5: CLAUDE.md Phase 2 Alignment

Every Phase 2 priority item from CLAUDE.md mapped against this plan.

| CLAUDE.md Item | Description | Sprint | Status After Plan |
| --- | --- | --- | --- |
| Item 3 | Cost architecture — model routing, output caps, budget tripwires | Sprint 2 (WS-3) | Upgraded: dual-provider router adds OpenAI fallback |
| Item 5 | Scaffold /context_registry/ — 8 JSON files (MA-CTX-001) | IN PROGRESS | Already live — 8 JSON files exist |
| Item 6 | Deploy Supabase migration 016 — scrub_records | Sprint 1 | Already migrated (016 live) |
| Item 7 | Deploy migration 019 — friction_events stub | DONE | Already migrated (019 + 020 live) |
| Item 8-9 | Friction event writes to tools + Kate prompt review | Sprint 2 | Blocking on Kate review (MA-SUP-DAT-001 Task 5) |
| Item 10 | Activate Content Refresh Agent (MA-SEO-SUP-001 §10) | Sprint 5 | WS-1 registry must be live first |
| Item 11 | Page metadata fields: content_tier, last_reviewed_date, etc. | Sprint 5 | Added to page_blueprints table in Sprint 1 |
| Item 12 | Outcome data schema for Annual Report (MA-SEO-SUP-001 §12) | Sprint 5–6 | decision_outcomes table in WS-5/WS-6 |
| Item 13 | SEO content engine, 20 GEO articles in 60 days | Sprint 5 | Unblocked after trust pages live |
| Item 14 | Activate content-production-orchestrator pipeline | Sprint 5 | Enabled by registry system from Sprint 1 |
| Item 15 | Beehiiv integration for newsletter capture | Sprint 3 | Wire alongside Cancel Flow Recovery |
| Item 16 | n8n automation setup | Sprint 3 | Unblocked — CTO Sentinel + CFO first |
| Item 17 | Landing page + /es Spanish + custom domain | Sprint 5 | Spanish blocked until MA-AUT-006 G7 (SCAA) — WS-1 unlocks EN |
| Item 18 | 7-gate chain spec + gates 1–3 (MA-AUT-006 G6) | Sprint 2 | Gates 1–3 live; formal spec missing |
| Item 19 | LQE calibration with Kate (MA-AUT-006 G1) | Sprint 2 | LQE live; calibration needed |
| Item 20 | Gates 4–7 in generateLetter() (MA-AUT-006 G6) | Sprint 2 | Gate 7 closes via output contracts |
| Item 21 | ACI tool schemas for CTO Sentinel + CFO | Sprint 3 | BitNet v3 defines exact input/output contracts |
| Item 22 | Stopping conditions for CFO Wealth Engineer and agents | Sprint 3 | n8n IF + timeout nodes handle this |
| Item 23 | MA-AUT-007 (Spanish Content Audit Agent spec) | Sprint 6+ | Month 7 hard deadline — not in current plan |
| Item 24 | Parallel YMYL voting — signal-gated | Sprint 6 | BitNet G4 trigger: >200 letters/month |
| Item 25 | Chief of Staff Orchestrator — signal-gated | Sprint 6+ | MA-AUT-006 G5 trigger: >15% multi-issue cases |

# Section 6: Core Invariant Compliance Check

Every CLAUDE.md Core Invariant reviewed against the implementation plan. All items must PASS before deployment.

| Invariant | Plan Compliance |
| --- | --- |
| NEVER skip PII scrubbing before Anthropic API calls | PASS — Sprint 1-2 do not modify generateLetter() flow; scrubber remains in place |
| NEVER call Anthropic SDK directly | PASS — dual-provider router wraps generateLetter(), never bypasses it |
| NEVER auto-release artifacts — review_required state | PASS — output contracts validate structure; approval model enforces release gates |
| NEVER modify generateLetter() without 7-gate chain spec | PASS — Sprint 2 writes the formal spec before any generateLetter() modification |
| NEVER allow AI letter output to bypass LQE | PASS — LQE calibration is Sprint 2 item 2 |
| NEVER invoke generateLetter() without checkTierAuthorization() | PASS — auth-tier.ts already live; plan does not touch this path |
| NEVER enable document upload without malware + NER redaction | PASS — document upload remains deferred; not in any sprint |
| NEVER create artifact without prompt_version_hash | PASS — Sprint 1 prompt registry closes this properly |
| NEVER publish content before 7 trust pages attorney-reviewed | PASS — Sprint 5 explicitly requires this as exit criteria step 1 |
| NEVER use Sonnet as default model | PASS — modelRouter defaults to Haiku; Sonnet gated to rights_summary + appeal_letter |
| NEVER publish cluster pages before parent cornerstone is live | PASS — Sprint 5 follows cornerstone-first sequence from MA-SEO-SUP-001 |
| NEVER publish without GEO template compliance | PASS — Sprint 5 hardwires GEO template into blueprint required_blocks |
| NEVER reference founders by name in public-facing content | PASS — anonymous-founder strategy is explicit across all Build Pack documents |
| NEVER deploy agent without defined stopping conditions | PASS — Sprint 3 n8n workflows include IF + timeout + failure state nodes per MA-AUT-006 §G3 |
| NEVER publish Spanish content before SCAA is operational | PASS — Spanish content is not in any sprint; MA-AUT-007 spec is Sprint 6+ |

# Section 7: Which Files to Actually Use

From the 21 uploaded files, these are the specific assets to pull for each sprint. Ignore all superseded files.

| Sprint | File to Use | What to Take From It |
| --- | --- | --- |
| Sprint 1 | MyAdvocate_Build_Pack_v5.zip | sql/001_core_tables.sql → new migration 023. sql/003_seed_registry.sql → seed data. registry/*.json → Supabase seed. src/lib/registry.ts. src/lib/validateOutput.ts. src/components/*.tsx (BlockRenderer, ToolResultShell, CtaBlock, TrustBlock, DisclaimerBlock). |
| Sprint 1 | MyAdvocate_Execution_Pack_v4.docx | Schema definitions (sections 8.1–8.9) as the canonical reference for what each Supabase table must contain. Registry naming conventions. |
| Sprint 1 | MyAdvocate_Build_Pack_v5_Report.docx | Build order guidance (Section 7) and judgment calls (Section 2). Read before starting migration work. |
| Sprint 2 | MyAdvocate_Build_Pack_v5.zip | src/lib/modelRouter.ts — implement as wrapper above generateLetter(). src/app/api/run-prompt/route.ts as reference. |
| Sprint 2 | MyAdvocate_Execution_Pack_v4.docx | Prompt template schema (section 8.4) — governs prompt registry file format. |
| Sprint 3 | MyAdvocate_n8n_Full_System_Supplemental.docx | Section 3 — full node-by-node specs for CTO Sentinel, CFO Wealth Engineer, Cancel Flow Recovery. Section 4 — Claude prompt templates for workflow building. |
| Sprint 3 | MyAdvocate_BitNet_Architecture_Report_v3.docx | Section 6 — Workflow A (CTO Sentinel v2) and B (CFO Intelligence) with exact input/output contracts. |
| Sprint 4 | MyAdvocate_Slack_Agent_Starter_Kit.zip | ops/supabase/founder_inbox_tables.sql → new migration. ops/slack/*.json → message templates and action map. ops/n8n/wf_approval_router.json and wf_daily_digest.json → import to n8n. |
| Sprint 4 | MyAdvocate_Slack_Agent_Integration_Report_v2.docx | Section 3 (founder inbox schema), Section 6 (approval model), Section 9 (message payload standard), Section 10 (interaction webhook routing), Section 12 (6 Supabase tables). |
| Sprint 5 | MyAdvocate_Execution_Pack_v4.docx | Section 15 (analytics taxonomy — minimum event names and event shape). Section 16 (blueprint starter pack — denial code and state rights page specs). |
| Sprint 5 | MyAdvocate_BitNet_Architecture_Report_v3.docx | Section 5 (SEO role — topic clustering, denial code coverage, refresh engine, internal linking). Use as spec for Content Strategist agent. |
| Sprint 6 | MyAdvocate_BitNet_Architecture_Report_v3.docx | Full document — primary reference. Section 3 (target architecture), Section 4 (Board of Agents expansion), Section 8 (monitoring and controls), Section 12 (data model). Section 13 (week-by-week roadmap). |
| All sprints | MyAdvocate_Claude_Dev_System.docx | Section 5 (6 commands to create in .claude/commands/). Section 7 (standard workflow loops). Section 10 (security policies). Use as the execution discipline layer for every sprint. |

# Section 8: Immediate Next Actions

Ordered by dependency. These are the first concrete steps to take this week.

ALWAYS FIRST: Before writing any code: review MA-SEC-002, MA-LCH-004, and MA-AUT-006 against each step. Run the Engineering Checklist from CLAUDE.md (6 steps) on every feature before building.

| Action | Details |
| --- | --- |
| 1. Create migration 023 from Build Pack v5 SQL | Take sql/001_core_tables.sql from Build Pack v5 zip. Adapt for your existing Supabase project (no conflicts with migrations 001–022 — these are new tables). Name it 023_registry_core.sql. Follow supabase/migrations/CLAUDE.md (append-only, never edit past migrations). |
| 2. Create migration 024 — registry support + indexes | Take sql/002_indexes.sql from Build Pack v5. Name it 024_registry_indexes.sql. |
| 3. Seed the registry | Run sql/003_seed_registry.sql to load the 5 blueprints, 3 prompts, 3 output contracts, CTA rules, and denial flow workflow. |
| 4. Copy registry.ts and validateOutput.ts | Drop src/lib/registry.ts and src/lib/validateOutput.ts from Build Pack v5 into your src/lib/. Wire validateOutput.ts into generateLetter() output path. |
| 5. Create docs/prompts/ folder | Move the 3 prompt templates from Build Pack v5 registry/prompts/ into your docs/prompts/ folder. Start the prompt registry file convention. |
| 6. Refactor denial-codes/[code]/page.tsx | Wire it to load blueprint via registry.ts instead of hardcoded block logic. This is your proof-of-concept for the registry system. |
| 7. Scaffold admin routes (read-only) | Add /admin/templates and /admin/prompts pages using the Build Pack v5 admin scaffolding. Read-only views only — no CRUD yet. |
| 8. Write 7-gate chain spec document | Create docs/agents/MA-AUT-006-gate-chain-spec.md. Document all 7 gates, map each to existing code, and note Gate 7 (artifact state) as the new output contract gate from step 4. |
| 9. Create Claude /spec-feature command | Create .claude/commands/spec-feature.md per the Claude Dev System spec (Section 5). Use it for every subsequent feature in Sprint 1. |
| 10. Book Kate for LQE calibration session | Schedule a session to review first 50–100 LQE evaluation records in letter_quality_evaluations table. Define target false positive thresholds. This is required before Sprint 2 closes. |

MyAdvocate — Strategic Implementation Plan — March 2026 — Confidential