MA-AGT-002

Agent Hierarchy & OpenHands Integration Report

MyAdvocate — Phase 2 Sprint 1

Prepared for Sarsh Levine — March 19, 2026

Status: INTEGRATED — Tier 1 install complete. Agent hierarchy live. Config layer deployed. Agent-to-task mapping operational.

# 1. Executive Summary

This report documents the integration of five source documents into the MyAdvocate operating plan: the Agent Hierarchy Report, Agent System Pack (ZIP), Agent Runtime Starter Pack (ZIP), OpenHands Integration Report, and OpenHands Playbook V2. Together, these replace the flat agent deployment model from MA-AGT-001 with a hierarchical organization and add OpenHands as a supervised coding execution layer.

The integration was executed in a single session on 2026-03-19. All changes are backward-compatible with the existing codebase. No existing functionality was removed or broken. Phase 1 agents are preserved in a legacy subfolder.

# 2. Source Documents

| Source ID | Document | Type | Registry Status |
| --- | --- | --- | --- |
| src_0014 | Agent Hierarchy Report | Architecture | Active in sources.json |
| src_0015 | Agent System Pack (ZIP) | Code Pack | Active in sources.json |
| src_0016 | Runtime Starter Pack (ZIP) | Code Pack | Active in sources.json |
| src_0017 | OpenHands Integration Report | Architecture | Active in sources.json |
| src_0018 | OpenHands Playbook V2 | Playbook | Active in sources.json |

# 3. What Was Installed

## 3.1 Agent Hierarchy (.claude/agents/)

29 agent markdown files installed across 5 subdirectories. Existing 7 Phase 1 agents moved to legacy-phase1/ subfolder (preserved, not deleted).

| Directory | Count | Contents |
| --- | --- | --- |
| orchestration/ | 6 | Founder Chief of Staff, Task Router, 4 Directors |
| implementation/ | 7 | Backend, Schema, AI Systems, Runtime, Dashboard, Security, QA |
| content-ymyl/ | 4 | YMYL Writer, Citation Checker, Denial Architect, SEO Cluster |
| growth/ | 4 | Social, Newsletter, Referral, B2B (mostly signal-gated) |
| runtime-mirrors/ | 8 | CTO, CFO, CMO, COO, CPO, CLO, CRO, AI Compliance specs |
| legacy-phase1/ | 8 | GEO-01/02/03, DEV-01/02/03, CNT-01, _SIGNAL_GATED |

## 3.2 Config Layer (config/agent_runtime/)

Machine-readable organizational infrastructure:

- agent_hierarchy.yaml — Full org chart with agent_ids and boss relationships

- reporting_matrix.yaml — 8 reporting rules (routine → director, critical → founder)

- handoff-rules.yaml — 7 trigger-based routing rules

- event-taxonomy.yaml — 20 event categories + severity model

- agent-task-mapping.json — Every agent linked to Phase 2 Priority items

- 7 dashboard panel definitions + 6 report schemas

## 3.3 Context Registry Updates

5 new source records (src_0014–src_0018) and 2 new decision records (dec_0015–dec_0016) added to context_registry/sources.json and context_registry/decisions.json respectively.

## 3.4 CLAUDE.md Updates

Agent Hierarchy section replaced External Agent System section. OpenHands Integration section added. Repo Map updated. 3 new Core Invariants added. MA-AGT-002 added to Canonical Docs and Docs Structure. Recent Changes entry added.

# 4. Agent-to-Task Mapping (Key Assignments)

Full mapping in config/agent_runtime/agent-task-mapping.json. Below are the highest-priority assignments for Phase 2 Sprint 1:

| Agent | Key Sprint 1 Tasks | Priority Items |
| --- | --- | --- |
| Build Director | Migrations 016-023, V4 Scoring Service, n8n CTO Sentinel, real-data wiring | #6, 9, 39, 40, 53-56 |
| Agent Runtime Engineer | n8n workflows (all 6), agent registry runtime, real-data intake | #9, 10, 40, 41, 43, 46, 53-55 |
| Content & Compliance Dir. | SEO engine launch, trust pages, Kate calibration, staging dry-run | #19, 21, 28, 36 |
| Finance & Risk Director | Budget webhook upgrade, Stripe wiring, COMPLIANCE agent | #9, 40, 53, 58, 60 |
| AI Systems Engineer | LQE+BitNet hybrid routing, prompt A/B, model routing | #18, 26, 50 |
| OpenHands (coding agent) | Content validation CLI, pre-launch check cmd, boundary audit | New tasks |

# 5. Implementation Tiers

## Tier 1 — Done (This Session)

- Agent hierarchy installed (29 files across 5 subdirectories)

- Config layer installed (hierarchy YAML, reporting matrix, handoff rules, event taxonomy)

- Agent-to-task mapping created (every agent linked to business plan items)

- Context registry updated (5 sources, 2 decisions)

- CLAUDE.md updated (new sections, invariants, docs references)

- Legacy Phase 1 agents preserved

## Tier 2 — Next Sprint (Weeks 2-4)

- Wire event taxonomy into existing Supabase tables (standardize decision_log, friction_events)

- Activate runtime-mirror specs as V4 Scoring Service reference layer

- Stand up OpenHands as issue-driven workflow (GitHub issue template + label convention)

- First 3 OpenHands tasks executed and reviewed

## Tier 3 — Month 2+ (Phase 2 Mid-Sprint)

- Chief of Staff inbox dashboard panel built

- Remaining specialist agents activated as operationally needed

- OpenHands wired to n8n triggers for low-risk categories

- Dashboard SQL views deployed (after event logging tables exist)

# 6. Decisions Logged

| ID | Decision | Review Date |
| --- | --- | --- |
| dec_0015 | Agent hierarchy replaces flat model; 5-director org with boss-over-boss reporting | 2026-06-01 |
| dec_0016 | OpenHands adopted as supervised coding agent; bounded tasks, PR review, no autonomous merge | 2026-04-15 (30-day review) |

# 7. New Core Invariants

- NEVER allow a specialist agent to report routine output directly to the founder

- NEVER allow OpenHands to modify generateLetter(), gate chain code, or Supabase migrations

- NEVER modify runtime-mirror specs without a corresponding /feedback entry in V4 Scoring Service

# 8. Supersession Chain

MA-AGT-001 (flat agent model) is superseded by MA-AGT-002 (hierarchical model) for organizational structure. Signal-gated agent activation triggers from MA-AGT-001 are preserved and unchanged. MA-AUT-006 gap remediation (G1-G7) remains in force and is not affected by this integration.

End of MA-AGT-002 Integration Report