MyAdvocate

Integration Analysis Report

8 New Files  ·  4 Workstreams  ·  Full Priority Stack

| 8 Files Analyzed | 12 New DB Tables | 4 Conflicts Found | 4 Tiers Prioritized |
| --- | --- | --- | --- |

Files Analyzed

- myadvocate_full_implementation_pack_v2.md — 22-section decision-locked build spec

- myadvocate_code_pack_v1.zip — Ready-to-deploy SQL migration + 5 admin UI components

- myadvocate_code_pack_v2.zip — Auth middleware + server actions + metrics/packaging forms

- MyAdvocate_Caching_Master_V1_V2.docx — Caching philosophy, layers, and business rationale

- MyAdvocate_Caching_Execution_Pack_V3.docx — Build-ready caching spec: keys, tables, n8n workflows

- myadvocate_master_execution_pack.docx — Registry-first content block model

- myadvocate_context_full_system.docx — 10 production-ready answer-block content pages

- myadvocate_seed_pages.json — JSON seed data for 10 structured denial/appeal pages

New GitHub MD Files Identified (from recent commits)

- content_drafts/hubs/medical-necessity-denial.md — 1,521-word hub page, EEAT validated, pending clinical review

- content_drafts/hubs/administrative-denial.md — Hub page, EEAT validated, pending clinical review

- content_drafts/validation_failures/co-16-missing-invalid-information-FAIL.md — Layer 2 citation failure (needs authoritative link added)

- content_drafts/validation_failures/how-to-appeal-insurance-denial-FAIL.md — EEAT validation failure pending fix

- GITHUB_COMMIT_PROMPT.md — Commit template for MA-AGT-002 agent hierarchy install

- NOTION_TASKS_MA-AGT-002.md — Full Notion task list for agent hierarchy Tier 1/2/3

- scoring_service/docs/FIELD_MAPPING.md — Real-data normalization field map (MA-IMPL-003)

- scoring_service/docs/IMPLEMENTATION_CHECKLIST.md — Scoring service implementation checklist

Prepared: 2026-03-20  ·  Status: Decision-ready  ·  Audience: Sarsh (internal only)

# 1. What These Packs Add

These 8 documents introduce four distinct workstreams. Each is independently deployable but they are designed to compound — the database layer enables the admin dashboard, which enables content production, which enables caching optimization.

## 1.1 Content Flywheel Database (code_pack_v1 + v2 + implementation_pack_v2)

The core of these packs. A 9-table Supabase schema that creates the operational memory for all content — from ideation through monetization. Currently the app has no content management tables beyond the product flow (cases, artifacts, denial_codes). This fills that gap.

| New Table | Purpose |
| --- | --- |
| content_items | One row per content atom — YouTube Short, article, ebook chapter. Master registry. |
| content_variants | One row per output version (EN Short, ES Short, newsletter blurb, ebook chapter). |
| content_metrics | Performance snapshots per variant (views, clicks, signups, quality score). |
| packaging_assets | Ebook/toolkit products (monetization layer — early revenue by Month 2). |
| packaging_asset_items | Join table: which content atoms belong to which ebook/toolkit. |
| tasks | OpenHands execution queue with risk class, PR tracking, and review state. |
| task_runs | Each execution attempt against a task — branch, PR URL, result summary. |
| prompt_templates | DB-backed versioned prompt registry (removes hardcoded prompts from generate-letter.ts). |

The migration in code_pack_v1 is complete and production-ready with: 9 enums, updated_at triggers on all tables, 6 indexes, and a content_item_rollup view. Code_pack_v2 adds server actions, MetricsEntryForm, PackagingAssetForm, and an admin middleware stub.

## 1.2 Admin/Owner Dashboard (code_pack_v1 + v2)

A 5-panel internal command center at /admin. The existing /admin route only has /admin/review. These packs add the full founder dashboard with real Supabase-backed data.

| Panel | Shows |
| --- | --- |
| Launch Blockers | Security checklist, Stripe status, denial-code dataset, schema status, content validation. |
| OpenHands Queue | tasks + task_runs — risk class, status, PR link, reviewer required, launch-blocker flag. |
| Content Queue | content_items rollup — status, pillar, EN/ES variant counts, monetization flags. |
| Monetization | packaging_assets — ebook candidates, toolkit candidates, cluster readiness. |
| Metrics Snapshot | Top content variants — views, clicks, signups, quality score, Spanish candidate triggers. |

## 1.3 Caching System (Caching_Master_V1_V2 + Caching_Execution_Pack_V3)

This workstream was already in the Parking Lot ("response caching deferred to Phase 2" per MA-COST-001). These packs deliver the full build-ready spec. V3 is the authoritative implementation document — V1/V2 are the rationale and architecture.

| Component | Detail |
| --- | --- |
| L1 Cache (Redis) | Hot layer — denial codes, rights summaries, billing explainers. Already have Upstash Redis live. |
| L2 Cache (Supabase) | 4 new tables: cache_entries, cache_logs, cache_promotions, cache_invalidation_events. |
| Redis Key Convention | ma:cache:{type}:{key}:{modifier} — no PII, lowercase, version-suffixed for legal content. |
| trackedExecution() Integration | Existing Langfuse wrapper must emit 8 new cache fields: cache_check_performed, cache_result, cache_layer, cache_key, cost_saved_usd, etc. |
| 6 n8n Workflows (A-F) | Cache lookup, write-back, invalidation listener, promotion detector, cost-savings digest, stale sweeper. |
| Cache-to-SEO Promotion | High-frequency query patterns (≥50 requests) auto-promote to SEO page — compounding flywheel. |

Note: The Caching V3 doc references 'PMP v28'. Current version is v24. These are forward-looking references — the caching spec is valid and build-ready regardless. No PMP v28 exists yet.

## 1.4 Content Block System + Seed Pages (master_execution_pack + context_full_system + seed_pages.json)

A registry-first structured content model that turns each page into a JSON object with typed answer blocks (definition, why, steps, checklist, timeline, mistakes, faq, tool-bridge). 10 pages are seeded and ready for import.

| Asset | Status / Action |
| --- | --- |
| myadvocate_seed_pages.json (10 pages) | Import as content_items + initial content_variants. All are denial/appeal topic pages. |
| myadvocate_context_full_system.docx (10 pages) | Same 10 pages at production depth — use as content_variants.script_text source. |
| content_drafts/hubs/medical-necessity-denial.md | 1,521 words, EEAT-validated (PASS). Blocked on: clinical review (Kate) + attorney gate. |
| content_drafts/hubs/administrative-denial.md | EEAT-validated (PASS). Blocked on: clinical review + attorney gate. |
| content_drafts/validation_failures/ (2 files) | CO-16 and appeal-insurance-denial pages failed Layer 2 citations. Fix: add 1 gov/KFF link each. |

# 2. Conflicts to Resolve

Four conflicts require decisions before any migration runs. None are blockers to starting — but each needs a resolution spec in place before the relevant migration is applied.

| Area | Existing | New Pack | Resolution |
| --- | --- | --- | --- |
| denial_codes table | Existing: id, code, category, plain_language_explanation, recommended_action, source + SEO fields from migration 018 | New pack: code, title, plain_language_meaning, recommended_next_step, seo_slug, risk_notes, review_status | RESOLUTION: New migration (025) adds missing columns to existing table. Do NOT recreate. Column rename via ALTER COLUMN or add new alongside. No DROP. |
| content_queue vs content_items | Migration 023 creates content_queue (scoring service workflow tracking — MA-IMPL-003) | New pack creates content_items (content atom master registry — content flywheel) | RESOLUTION: These are different tables, different purposes. content_queue = scoring/sequencing. content_items = content registry. Both can coexist. Delineate clearly in CLAUDE.md. |
| tracked-execution.ts vs caching telemetry | Existing: Langfuse trace wrapper (MA-ARC-FUNC-001). Emits traceId, model, tokens, cost, latency. | Caching V3: trackedExecution() should emit cache_check_performed, cache_result, cache_layer, cost_saved_usd | RESOLUTION: Extend existing tracked-execution.ts to accept optional CacheTrace fields. Never create a parallel telemetry system. One function, one trace, cache fields are additive. |
| middleware.ts | Does not exist in current repo | V2 pack ships a placeholder using x-admin-email header (not production-safe) | RESOLUTION: Add middleware.ts but replace x-admin-email with real Supabase SSR session lookup. Use existing supabase/server.ts pattern. ADMIN_EMAILS env var is fine to keep. |
| prompt_templates DB vs hardcoded prompts | generate-letter.ts has hardcoded prompt strings. SEC-P30 requires prompt_version_hash (SHA-256 of prompt + model + disclaimer). | New pack wants DB-backed versioned prompt registry as source of truth. | RESOLUTION: Migrate prompts to DB registry. prompt_version_hash is computed FROM the DB template row at call time. Registry is source; hash is output. This actually strengthens SEC-P30. |

# 3. Integration Priority Stack

Four tiers, each independently deployable. Tier 1 unlocks all downstream tiers. Recommendation: run Tier 1 this week, Tier 2 Sprint 2, Tier 3 Sprint 2-3, Tier 4 Month 2+.

## Tier 1 — Database & Admin Foundation (This Week)

Everything needed to have a functioning internal command center and content flywheel skeleton.

| Priority | Document / Source | What It Adds | Conflicts / Notes | Tier |
| --- | --- | --- | --- | --- |
| 1 | code_pack_v1 migration | 9 new tables: content flywheel, packaging, OpenHands queue, prompt registry | Rename to migration 024. denial_codes table must NOT be recreated — see §2 | T1 |
| 2 | denial_codes reconciliation | Add: title, seo_slug, risk_notes, review_status to existing table | New migration 025. Additive only — no drops, no renames of existing columns | T1 |
| 3 | /admin dashboard expansion | 5-panel dashboard wired to real Supabase data | Existing /admin/review stays. Add panels alongside it. Use getDashboardData.ts from V1. | T1 |
| 4 | middleware.ts (V2 — fixed) | Admin route auth guard protecting /admin/* | Replace placeholder x-admin-email with Supabase SSR session. No new dep needed. | T1 |
| 5 | Seed 20 content_items | First content atoms in DB. Powers content queue panel immediately. | Use seed SQL from code_pack_v1/supabase/seed/001_content_items.sql | T1 |
| 6 | Seed 5 OpenHands tasks | OpenHands queue populated. First PR-based tasks ready to assign. | Use 002_tasks_seed.sql from code_pack_v2. Matches current MA-AGT-002 task list. | T1 |

## Tier 2 — Caching Infrastructure (Sprint 2)

Unlocks cost control on repeat queries. Existing Upstash Redis is already live — this is wiring, not new infrastructure.

| Priority | Document / Source | What It Adds | Conflicts / Notes | Tier |
| --- | --- | --- | --- | --- |
| 7 | Caching_Execution_Pack_V3 | 4 cache tables: cache_entries, cache_logs, cache_promotions, cache_invalidation_events | New migration 026. Apply after 024+025 are live. | T2 |
| 8 | Redis key conventions | Namespace + key naming rules for all cacheable functions | See V3 doc §6. No code change — document in CLAUDE.md + lib/cache-keys.ts | T2 |
| 9 | trackedExecution() cache extension | Extend Langfuse wrapper to emit cache telemetry fields | Additive extension to tracked-execution.ts. Must not break existing Langfuse trace. | T2 |
| 10 | Wrap 4 functions in cache lookup | explainDenialCode, getPatientRights, routeComplaint, reusable billing explainers | Cache-first before any Anthropic call on these 4 (Bucket 2/3 functions per MA-COST-001) | T2 |
| 11 | n8n caching workflows A+B+C | Cache lookup, write-back, invalidation listener | Start with A+B — they directly reduce API spend. C (invalidation) can follow. | T2 |

## Tier 3 — Content Engine (Sprint 2-3)

Activates the content flywheel. Requires Tier 1 database to be live.

| Priority | Document / Source | What It Adds | Conflicts / Notes | Tier |
| --- | --- | --- | --- | --- |
| 12 | Import seed_pages.json | 10 structured denial/appeal pages → content_items + content_variants | Import script or n8n workflow. Map JSON blocks to DB columns. | T3 |
| 13 | prompt_templates migration | Move generate-letter.ts prompts to DB registry (already in migration 024) | Phase-in: new prompts go to DB; existing prompts migrated after validation. SEC-P30 stays. | T3 |
| 14 | n8n content workflows 1-3 | Content intake → EN draft generation → review routing | Workflow 2 calls Claude via generateLetter() abstraction — all gates must pass. | T3 |
| 15 | Fix 2 EEAT validation failures | CO-16 and appeal-insurance-denial need 1 gov/KFF citation link each — then revalidate | Quick fix. Run eeat-validator.ts after adding links. Both are Layer 2 fails (citations only). | T3 |
| 16 | 4 new context_registry JSON files | ranked_queue.json, payer_intelligence.json, book_keyword_signals.json, spanish_keyword_signals.json | Mentioned in CLAUDE.md but not yet created in /context_registry/. Initialize empty scaffolds. | T3 |
| 17 | MetricsEntryForm + PackagingAssetForm | Manual metrics entry and packaging asset create flow (code_pack_v2) | Install components from V2 pack. Wire to Supabase server actions (app/actions/admin.ts). | T3 |

## Tier 4 — Content Production Automation (Month 2+)

Signal-gated or sequencing-dependent. Do not build until Tiers 1-3 are stable.

| Priority | Document / Source | What It Adds | Conflicts / Notes | Tier |
| --- | --- | --- | --- | --- |
| 18 | n8n content workflows 4-7 | Publish prep, metrics logging, Spanish candidate trigger, packaging cluster detection | Depends on: metrics data in DB, at least 10 published variants, quality score function live. | T4 |
| 19 | Spanish candidate detection | Auto-flag content_items for translation based on quality_score + threshold rules | Do not build until: SCAA gate cleared (MA-AUT-006 §G7), content metrics flowing. | T4 |
| 20 | Cache-to-SEO promotion pipeline | n8n workflows D+E+F: promotion detector, cost-savings digest, stale sweeper | Depends on Tier 2 being fully live and 30+ days of cache hit data. | T4 |
| 21 | YouTube batch production infra | Batch generation of EN Shorts → founder review → publish-ready queue | Depends on: prompt_templates in DB, content_variants flowing, MetricsEntryForm live. | T4 |

# 4. Decisions Needed Before Implementation

Six decisions that must be locked before any Tier 1 migration runs. All are low-stakes in isolation — just needs a yes or named approach.

Decision 1 — Migration numbering

The existing schema has 23 migrations applied (001-023). New packs add tables. Recommend: content flywheel = 024, denial_codes reconciliation = 025, caching tables = 026. Confirm this sequence or choose alternative naming.

Decision 2 — Admin auth approach

V2 middleware uses a placeholder x-admin-email header. Recommend replacing with Supabase SSR createServerClient() reading the session cookie — same pattern as existing src/lib/supabase/server.ts. Confirm or choose alternative.

Decision 3 — denial_codes column reconciliation

New pack uses different column names (plain_language_meaning vs plain_language_explanation). Recommend adding NEW columns alongside existing ones in migration 025, keeping both. Existing product code continues to use old columns; new content engine uses new columns. Confirm or choose rename approach.

Decision 4 — PMP v28 reference

The Caching V3 doc references 'PMP v28'. Current PMP is v24. Recommend treating the caching spec as standalone — the PMP reference is forward-looking and does not affect the implementation. The V3 caching spec is valid as-is. Confirm.

Decision 5 — prompt_templates transition

New table is in migration 024. Recommend phased approach: all NEW prompts written to DB from Sprint 2 onward; existing hardcoded prompts migrated in Sprint 3 after validation. prompt_version_hash continues to be computed at call time (SEC-P30 intact). Confirm or choose immediate migration.

Decision 6 — content_queue vs content_items delineation

Migration 023 (scoring service) owns content_queue. New pack's content_items is the content flywheel registry. These must be documented as separate systems in CLAUDE.md to prevent confusion. Recommend adding a 'Data Model Delineation' note to CLAUDE.md. Confirm.

# 5. GitHub Update Plan

Files to add or modify, organized by migration sequence. All Tier 1 items should be committed in a single branch: openhands/content-flywheel-foundation.

## 5.1 New Migrations (append-only per CLAUDE.md rule)

| Migration File | Contents |
| --- | --- |
| 024_content_flywheel.sql | content_items, content_variants, content_metrics, packaging_assets, packaging_asset_items, tasks, task_runs, prompt_templates + all enums, indexes, triggers, rollup view |
| 025_denial_codes_reconciliation.sql | ALTER TABLE denial_codes ADD COLUMN IF NOT EXISTS: title, seo_slug, risk_notes, review_status. Reconciles new pack fields with existing schema. |
| 026_cache_tables.sql | cache_entries, cache_logs, cache_promotions, cache_invalidation_events. Apply after 024+025 confirmed live. |

## 5.2 New Application Files (from code packs)

| File Path | Source / Action |
| --- | --- |
| src/app/admin/page.tsx (update) | Replace stub. Use code_pack_v2/app/admin/page.tsx. Adds 5 panel tabs. |
| src/components/admin/LaunchBlockersPanel.tsx | New — from code_pack_v1. Reads security checklist state from Supabase. |
| src/components/admin/OpenHandsQueuePanel.tsx | New — from code_pack_v1. Reads tasks + task_runs. |
| src/components/admin/ContentQueuePanel.tsx | New — from code_pack_v1/v2. Reads content_item_rollup view. |
| src/components/admin/MonetizationPanel.tsx | New — from code_pack_v1. Reads packaging_assets. |
| src/components/admin/MetricsPanel.tsx | New — from code_pack_v1. Reads content_metrics top rows. |
| src/components/admin/MetricsEntryForm.tsx | New — from code_pack_v2. Manual metrics entry UI. |
| src/components/admin/PackagingAssetForm.tsx | New — from code_pack_v2. Create packaging asset UI. |
| src/lib/admin/getDashboardData.ts | New — from code_pack_v1. Server-side data loader for all 5 panels. |
| src/app/actions/admin.ts | New — from code_pack_v2. Server actions for approve/reject/mark-candidate mutations. |
| middleware.ts | New — from code_pack_v2 but with Supabase SSR auth replacing placeholder header. |
| src/lib/cache-keys.ts | New — document Redis key conventions from Caching V3 §6. No logic, just constants. |

## 5.3 New Seed Files

| File Path | Source / Action |
| --- | --- |
| supabase/seed/002_content_items.sql | From code_pack_v1/supabase/seed/001_content_items.sql. Renamed to avoid collision with existing seed/001. |
| supabase/seed/003_tasks_seed.sql | From code_pack_v2/supabase/seed/002_tasks_seed.sql. 5 initial OpenHands tasks. |

## 5.4 Context Registry Files to Create

| File | Initial Content |
| --- | --- |
| context_registry/ranked_queue.json | Empty scaffold: { version, generated_at, queue: [] }. BitNet writes this weekly (Sunday 2am). |
| context_registry/payer_intelligence.json | Empty scaffold: { version, payers: [] }. Seeded from CMS/NAIC in Sprint 2. |
| context_registry/book_keyword_signals.json | Empty scaffold: { version, signals: [] }. BitNet writes on book chapter scan. |
| context_registry/spanish_keyword_signals.json | Empty scaffold: { version, signals: [] }. Internal only — no content until SCAA gate. |

## 5.5 CLAUDE.md Updates Required

- Add migration 024, 025, 026 to migration count and list

- Add content_items, content_variants, content_metrics, packaging_assets, tasks, task_runs, prompt_templates to Repo Map

- Add cache_entries, cache_logs, cache_promotions, cache_invalidation_events to Repo Map (Tier 2)

- Add MA-IMPL-004 as new canonical doc (this analysis + the implementation pack v2)

- Add MA-IMPL-005 as new canonical doc (Caching Execution Pack V3)

- Add Data Model Delineation note: content_queue (scoring service, migration 023) vs content_items (content flywheel, migration 024)

- Add middleware.ts to Repo Map under src/

- Add src/lib/cache-keys.ts to Repo Map

- Add content_drafts/ to Repo Map with status note (EEAT-validated, awaiting clinical review)

- Move caching from Parking Lot to active Phase 2 Priority (items 61+)

- Add 4 context_registry scaffold files to Repo Map

- Update Staleness Policy — last reviewed date → 2026-03-20

# 6. Notion Task List

Ready-to-create tasks organized by sprint. Each is scoped, sequenced, and linked to the source document that governs it.

## Sprint 1 — Database & Admin Foundation

| Task ID | Task | Sprint | Owner | Blocker |
| --- | --- | --- | --- | --- |
| MA-IMPL-004-T1-01 | Apply migration 024 (content_flywheel_and_tasks) to production Supabase | S1 | Sarsh | None |
| MA-IMPL-004-T1-02 | Apply migration 025 (denial_codes_reconciliation) to production Supabase | S1 | Sarsh | 024 applied |
| MA-IMPL-004-T1-03 | Install admin panel components (5 files) from code_pack_v1 | S1 | OpenHands | 024 applied |
| MA-IMPL-004-T1-04 | Add getDashboardData.ts and server-side Supabase helpers | S1 | OpenHands | T1-03 |
| MA-IMPL-004-T1-05 | Add middleware.ts with real Supabase SSR auth (replace placeholder) | S1 | OpenHands | None |
| MA-IMPL-004-T1-06 | Install MetricsEntryForm + PackagingAssetForm from code_pack_v2 | S1 | OpenHands | 024 applied |
| MA-IMPL-004-T1-07 | Install app/actions/admin.ts server actions | S1 | OpenHands | T1-03 |
| MA-IMPL-004-T1-08 | Seed 20 content_items (002_content_items.sql) | S1 | Sarsh | 024 applied |
| MA-IMPL-004-T1-09 | Seed 5 OpenHands tasks (003_tasks_seed.sql) | S1 | Sarsh | 024 applied |
| MA-IMPL-004-T1-10 | Test admin dashboard locally — verify all 5 panels load | S1 | Sarsh | T1-03 to T1-07 |
| MA-IMPL-004-T1-11 | Create 4 empty context_registry scaffold files | S1 | Sarsh | None |
| MA-IMPL-004-T1-12 | Update CLAUDE.md (migrations, repo map, data model delineation, MA-IMPL-004/005 refs) | S1 | Sarsh | T1-01 |
| MA-IMPL-004-T1-13 | Git commit + push — branch: feature/content-flywheel-foundation | S1 | Sarsh | All T1 |

## Sprint 2 — Caching Infrastructure

| Task ID | Task | Sprint | Owner | Blocker |
| --- | --- | --- | --- | --- |
| MA-IMPL-005-T2-01 | Apply migration 026 (cache_tables) to production Supabase | S2 | Sarsh | 025 applied |
| MA-IMPL-005-T2-02 | Document Redis key conventions in src/lib/cache-keys.ts | S2 | OpenHands | None |
| MA-IMPL-005-T2-03 | Extend tracked-execution.ts to accept optional CacheTrace fields (additive only) | S2 | OpenHands | None |
| MA-IMPL-005-T2-04 | Wrap explainDenialCode() in L1 Redis cache lookup + write-back | S2 | OpenHands | T2-01, T2-02 |
| MA-IMPL-005-T2-05 | Wrap getPatientRights() + routeComplaint() in L1 Redis cache | S2 | OpenHands | T2-04 |
| MA-IMPL-005-T2-06 | Deploy n8n Workflow A (cache lookup) + B (write-back) | S2 | Sarsh | T2-01 |
| MA-IMPL-005-T2-07 | Deploy n8n Workflow C (invalidation listener) | S2 | Sarsh | T2-06 |
| MA-IMPL-005-T2-08 | Wire cache hit rate + cost_saved_usd to founder dashboard panel | S2 | OpenHands | T2-03, T2-04 |

## Sprint 2-3 — Content Engine

| Task ID | Task | Sprint | Owner | Blocker |
| --- | --- | --- | --- | --- |
| MA-IMPL-004-T3-01 | Fix CO-16 validation failure: add 1 authoritative link (cms.gov or KFF) | S2 | OpenHands | None |
| MA-IMPL-004-T3-02 | Fix how-to-appeal-insurance-denial validation failure: add 1 authoritative link | S2 | OpenHands | None |
| MA-IMPL-004-T3-03 | Re-run EEAT validator on both fixed pages; confirm PASS | S2 | Sarsh | T3-01, T3-02 |
| MA-IMPL-004-T3-04 | Import seed_pages.json (10 pages) as content_items + content_variants | S2 | OpenHands | 024 applied |
| MA-IMPL-004-T3-05 | Add prompt_templates seed rows for EN Short + Spanish localization prompts | S2 | Sarsh | 024 applied |
| MA-IMPL-004-T3-06 | Deploy n8n Workflow 1 (content item intake) | S2 | Sarsh | 024 applied |
| MA-IMPL-004-T3-07 | Deploy n8n Workflow 2 (EN draft generation via generateLetter()) | S3 | Sarsh | T3-06, prompt_templates live |
| MA-IMPL-004-T3-08 | Deploy n8n Workflow 3 (review routing — founder/Kate/attorney gates) | S3 | Sarsh | T3-07 |
| MA-IMPL-004-T3-09 | Generate first 10 EN Short variants; review in admin dashboard | S3 | Sarsh | T3-07 |
| MA-IMPL-004-T3-10 | Set up Beehiiv integration for newsletter capture | S3 | Sarsh | Beehiiv account ready |

# 7. Recommended First Actions (Do This Week)

This Week — In This Order 1. Lock the 6 decisions in §4 above. Particularly migration naming (024/025/026) and denial_codes column strategy. 2. Apply migration 024 (content_flywheel_and_tasks) to Supabase — the complete SQL is in code_pack_v1. This one migration unblocks everything else. 3. Apply migration 025 (denial_codes reconciliation) — new migration needed to add title, seo_slug, risk_notes, review_status to existing table. 4. Install admin panel components from code_pack_v1 + v2. Wire getDashboardData.ts. Verify all 5 panels load locally. 5. Add middleware.ts with real Supabase SSR auth (use createServerClient from existing server.ts pattern). 6. Seed 20 content_items + 5 tasks. The admin Content Queue and OpenHands Queue panels go live immediately. 7. Fix the 2 EEAT citation failures (CO-16 + appeal page) — single line fix each. Run validator. Commit. 8. Commit everything under: feature/content-flywheel-foundation. Single PR, Sarsh review.

What This Unlocks • Full internal command center operational — Launch Blockers, Content Queue, OpenHands Queue, Monetization, Metrics all live. • Content flywheel database live — every content atom, variant, and packaging asset tracked from day 1. • OpenHands has a structured task queue — no more ad-hoc tasking. • 2 content pages unblocked from validation failures — move to clinical review queue. • Caching Sprint 2 work can begin in parallel (Redis layer already live, just needs wrapping).

Prepared by: Claude (Sonnet 4.6)  ·  For: Sarsh Levine  ·  Date: 2026-03-20  ·  Status: Decision-ready

This document should be saved to docs/intelligence/ as MA-IMPL-004_Integration_Analysis_2026-03-20.docx