MYADVOCATE

AI-Powered Patient & Consumer Rights Platform

"The insurance companies have lawyers. You have MyAdvocate."

PROJECT MANAGEMENT PLAN

v29.0 — Content Flywheel + Caching + Agent Hierarchy + Intelligence Architecture

Status: Active — Living Document

March 2026

Supersedes: v24.0 (v25-v28 integrated as catch-up release)

⚠️  LIVING DOCUMENT

This document represents the current state of MyAdvocate strategy, architecture, and roadmap. Updated regularly as new phases launch and canonical docs are integrated. Latest version always supersedes prior versions.

# TABLE OF CONTENTS

§0 Project Status

§1 Objective & Executive Summary

§2 Core Product

§3 Phase Structure & Signal Gates

§4 SEO Operating System

§6 Revenue Model

§9 Content Flywheel & Admin Dashboard (NEW)

§10 Caching Architecture (NEW)

§14 Board of Agents

§15 Context Registry

§16 Patient Story Engine

§17 Canonical Doc Registry

Change Log

Parking Lot

# CHANGE LOG

v24 → v29 (2026-03-20) — THIS VERSION

Note: v25 through v28 were planned as separate updates but are integrated here as a catch-up release.

| Section | Change Summary |
| --- | --- |
| All | MA-IMPL-004 (Content Flywheel & Admin Dashboard) and MA-IMPL-005 (Caching Architecture) integrated. 8 new documents analyzed. PMP versioned to v29 as catch-up release. |
| §0 (Status) | Phase 2 Priorities updated. Content flywheel DB live (migration 024). Admin dashboard components installed. 2 EEAT failures fixed. 12 context registry files scaffolded. middleware.ts live. |
| §3 (Phases) | Phase 2 Priorities expanded to 61+ items. Caching moved from Parking Lot to active Sprint 2. |
| §9 (NEW) | Content Flywheel & Admin Dashboard — MA-IMPL-004. 9-table schema, 5-panel founder dashboard. |
| §10 (NEW) | Caching Architecture — MA-IMPL-005. Redis key conventions, 4 cache tables (migration 026), 6 n8n workflows. |
| §17 (Canonical Docs) | MA-IMPL-004 and MA-IMPL-005 added. PMP v29 ref updated. |

### Prior Version Summary

v27 → v28 (2026-03-19): MA-AGT-002 Agent Hierarchy & OpenHands Integration. 5-director hierarchy. 29 agent files. Config layer. Agent-task mapping.

v26 → v27 (2026-03-19): MA-AUT-006 Agent System Audit v2. 7 gaps (G1-G7). Full 7-gate chain shipped. AIR-01 through AIR-04 complete.

v25 → v26 (2026-03-19): MA-IMPL-003 V4 Scoring Service. FastAPI scoring service. 5-dimension scoring. 4-agent model. Migration 023 real data pipeline.

v24 → v25 (2026-03-19): MA-IMPL-001 Strategic Implementation Plan. MA-IMPL-002 Pre-Launch Intelligence Architecture. BitNet, staging pipeline, LQE hybrid routing.

v23 → v24 (2026-03-13): MA-YT-001, MA-IG-001. YouTube + Instagram revenue streams. Projections v16.

v22 → v23 (2026-03-12): MA-SUP-DAT-001 Proprietary Data Engine. Friction events + appeal outcome events. Projections v15.

# §0 PROJECT STATUS

Current State: Phase 1 MVP SHIPPED (2026-03-10). Phase 2 active.

## Completed Items

| Item | Status |
| --- | --- |
| Legal entity formed | ✅ Complete |
| Notion workspace, GitHub repo | ✅ 37 commits Phase 1 |
| Core tools live (4) | ✅ Denial Decoder, Appeal, Bill Dispute, HIPAA Request |
| Privacy architecture | ✅ 4-layer implementation |
| Cost architecture (MA-COST-001) | ✅ Budget-monitor.ts, model routing, output caps, $150/month cap |
| Security controls (MA-SEC-002) | ✅ 24 controls + 6 new (P25-P30) |
| Full 7-gate chain | ✅ Gates 1-7b live in generateLetter() |
| LQE (Letter Quality Evaluator) | ✅ 3 serial checks, 21 unit tests, zero API calls |
| WorkflowContract + LetterOutputSchema | ✅ AIR-01 through AIR-04 complete |
| V4 Scoring Service | ✅ FastAPI modular, COMPLIANCE agent, autonomous_allowed flag |
| Migration 023 real data pipeline | ✅ 8 tables, 2 views live |
| MA-AGT-002 Agent Hierarchy | ✅ 5-director structure, 29 agent files, config layer |
| Admin dashboard | ✅ 5 panels, middleware.ts, server actions |
| Content Flywheel DB | ✅ Migration 024 + 025 live |
| Context Registry scaffolds | ✅ 12 JSON files initialized 2026-03-20 |
| EEAT validation fixes | ✅ CO-16 + appeal pillar validated |
| Google Workspace verified | ✅ admin@getmyadvocate.org live |

## Phase 2 In Progress

• Install GEO-01/02/03, CNT-01 agents

• Deploy migrations 016-022 to production

• Apply migrations 024+025 to production (ready to deploy)

• First 20 SEO articles (GEO-optimized)

• n8n skeleton (CTO Sentinel + budget webhooks)

• BitNet setup + cluster scoring pass

• Kate calibration session (LQE)

# §1 OBJECTIVE & EXECUTIVE SUMMARY

MyAdvocate gives everyday patients practical, legally grounded tools to navigate insurance denials, medical billing disputes, and healthcare access barriers.

Primary Tagline: "The insurance companies have lawyers. You have MyAdvocate."

Secondary: "Know your rights. Fight back."

Accessibility/B2B: "Healthcare advocacy for everyone."

Core Personas:

• The Denied Patient — insurance denial experience

• The Overwhelmed Biller — medical billing confusion

• The Family Advocate — helping a loved one navigate barriers

• The First-Timer — first time dealing with healthcare system

# §2 CORE PRODUCT

Phase 1 Live Tools:

• Insurance Denial Fighter

• Medical Bill Dispute Tool

• HIPAA Records Request

• Denial Decoder

Phase 2 Tools (Signal 1 gate):

• Hospital Mode

• Local Resource Connector

• State Rights Summary

• Report Abuse Intake

# §3 PHASE STRUCTURE & SIGNAL GATES

## Signal Gates

| Signal | Trigger Metrics | Phase Unlock |
| --- | --- | --- |
| Signal 1 | 10K monthly visitors OR $1K MRR | Phase 2 tools, attorney referral, CMO/COO agents |
| Signal 2 | 25K visitors AND $5K MRR | Phase 3, CPO agent |
| Signal 3 | 40K visitors | Referral automation |
| Signal 4 | 65K visitors AND $15K MRR | Phase 4, B2B |
| Signal 5 | 110K visitors | Phase 5 expansion |
| Signal 6 | 175K visitors | First full-time hire |

## Phase 2 Key Priorities (First 20)

| # | Priority | Status | Target |
| --- | --- | --- | --- |
| 1 | Shared UI library | ✅ Done | Phase 1 |
| 2 | daily.js automation | ✅ Done | Phase 1 |
| 3 | Cost architecture | ✅ Done | Phase 1 |
| 4 | Install GEO-01/02/03, CNT-01 agents | In Progress | Sprint 1 |
| 5 | Scaffold context_registry (12 files) | ✅ Done | 2026-03-20 |
| 6 | Deploy migrations 024+025 to prod | Next | Sprint 1 |
| 7 | Instrument tools for friction_events | Next | Sprint 1 |
| 8 | Instrument generateLetter() | Next | Sprint 1 |
| 9 | n8n skeleton (CTO Sentinel) | Next | Sprint 1 |
| 10 | Admin dashboard live | ✅ Components ready | Sprint 1 |
| 11 | Google Search Console (237 URLs) | Next | Sprint 1 |
| 12 | Deploy migrations 016-022 | Next | Sprint 1 |
| 13 | BitNet service setup | Sprint 2 | Sprint 2 |
| 14 | Kate calibration session | Sprint 2 | Sprint 2 |
| 15 | Caching infrastructure | Sprint 2 | Sprint 2 |
| 16 | Prompt templates in DB | Sprint 2 | Sprint 2 |
| 17 | 7 n8n content workflows | Sprint 2-3 | Sprint 2-3 |
| 18 | Import seed_pages.json | Sprint 2 | Sprint 2 |
| 19 | First 20 GEO-optimized articles | Sprint 2-3 | Sprint 2-3 |
| 20 | Beehiiv integration | Sprint 3 | Sprint 3 |

See CLAUDE.md for complete 61-item Phase 2 roadmap.

# §4 SEO OPERATING SYSTEM

Cluster Architecture: Cornerstone guides (10 pillars) → Hub pages → Pillar-specific clusters → Leaf content

GEO Principles:

• Direct-answer block within first 200 words

• H2 question headers

• FAQPage, HowTo, Article schema markup (Phase 1 standard)

• Institutional voice — never founder names

Current State:

• content_drafts/ folder with EEAT-validated pages

• 2 hub pages ready for Kate clinical review (medical-necessity-denial, administrative-denial)

• EEAT validation pipeline live (eeat-validator.ts + automation)

# §6 REVENUE MODEL

## §6A Primary: Subscription

Free tier: 1 letter/month. Paid tier: unlimited letters. Freemium conversion funnel via newsletter.

## §6B Secondary: Attorney Referral

Phase 3, Signal 1 gate. Qualifying cases → network of healthcare attorneys. Revenue share model.

## §6C Tertiary: B2B / Institutional

Phase 5, Signal 5 gate. White-label licensing to health plans, unions, employers.

## §6D YouTube Revenue (MA-YT-001)

EN + ES channels. AdSense + conversion uplift from video funnel. Integrated with content flywheel (content_variants table).

## §6E Instagram Revenue (MA-IG-001)

Follower-milestone table + conversion rate uplift. Same content variant architecture as YouTube.

## §6F Proprietary Data Engine (MA-SUP-DAT-001)

Phase 3+ publication gates. Two datasets: friction events (user pain points) + appeal outcomes (win rates by category). Competitive moat.

## §6G SEO Content Infrastructure (MA-SEO-SUP-001)

GEO template standard (Phase 1). Cornerstone library (10 guides, phased rollout). Content refresh formalization. Annual Outcomes Report.

## §6H NEW: Content Flywheel Revenue (MA-IMPL-004)

Content atoms (content_items) produce variants across YouTube, Instagram, newsletter, and ebook channels. Ebooks and toolkits are early-revenue packaging assets (Month 2+). Quality score drives Spanish candidate detection (above threshold → translation). packaging_assets table tracks monetization stage.

## §6I NEW: Caching Cost Reduction (MA-IMPL-005)

Redis L1 + Supabase L2 caching for Bucket 2/3 functions. High-frequency query patterns (≥50 requests) auto-promote to SEO pages. Projected cost reduction: 40-60% on repeat queries. Budget cap remains $150/month.

# §9 CONTENT FLYWHEEL & ADMIN DASHBOARD (MA-IMPL-004)

## 9A. Database Schema (Migration 024)

9 new tables integrated:

| Table | Purpose |
| --- | --- |
| content_items | Master content atom registry. One row per idea/topic. Status, pillar, monetization flags, translation eligibility, evergreen score, priority score. |
| content_variants | One row per output (EN short video, ES short, newsletter, ebook chapter, article). Channel, format, language, script, status, dates. |
| content_metrics | Performance snapshots per variant. Views, clicks, signups, conversions, save rate, retention rate, quality score. |
| packaging_assets | Ebook and toolkit products. Monetization stage (early_revenue → growth → core). |
| packaging_asset_items | Join table — which content atoms belong to which ebook/toolkit and in what role. |
| tasks | OpenHands execution queue. Risk class, trigger source, launch blocker flag, acceptance criteria, status. |
| task_runs | Each execution attempt — branch name, PR URL, result summary, timestamps. |
| prompt_templates | DB-backed versioned prompt registry. Key + version + language + status. |
| denial_codes | Extended via migration 025 — title, seo_slug, risk_notes, review_status, plain_language_meaning, recommended_next_step. |

## 9B. Admin Dashboard (5 Panels)

Protected at /admin via middleware.ts (Supabase SSR auth, ADMIN_EMAILS env var):

1. Launch Blockers Panel: Security checklist, Stripe status, denial-code dataset, schema, content validation.

2. OpenHands Queue Panel: tasks + task_runs with risk class, status, PR link, reviewer required.

3. Content Queue Panel: content_item_rollup view — status, pillar, EN/ES variant counts, monetization flags.

4. Monetization Panel: packaging_assets — ebook candidates, toolkit candidates, cluster readiness.

5. Metrics Panel: Top content_variants by quality score — views, clicks, signups, conversions.

## 9C. Server Actions

markSpanishCandidate(contentItemId): Sets translation_status → "candidate"

createPackagingAsset(formData): Creates packaging_assets row with status "idea"

createMetricEntry(formData): Logs content_metrics; computes quality_score = retention×35 + clicks×2.5 + signups×5 + min(views/10, 10)

## 9D. Seed Data

• 20 content atoms (002_content_items.sql) across pillars: denials, billing, rights, founder trust

• 5 OpenHands tasks (003_tasks_seed.sql) — admin route, schema, content queue, denial codes, prompt templates

# §10 CACHING ARCHITECTURE (MA-IMPL-005)

## 10A. Strategy

Two-layer cache: L1 Redis (Upstash — already live) + L2 Supabase (migration 026). Applies only to Bucket 2 (cache-first AI) and Bucket 3 (static/template) functions. Never applied to Bucket 1 (personalized letter output).

## 10B. Redis Key Conventions (src/lib/cache-keys.ts)

Format: ma:cache:{type}:{key}:{modifier}

• No PII in any key component

• Legal/clinical content keys include version suffix for invalidation

• TTL: STATIC 7d (denial codes, resource routes) | LEGAL_CONTENT 24h | DYNAMIC 1h | SHORT 15min

## 10C. Database Tables (Migration 026 — Sprint 2)

• cache_entries: Key, value, type, TTL, hit count, last_hit_at, created_by function

• cache_logs: Every cache check — hit/miss, layer, key, function, cost_saved_usd

• cache_promotions: High-frequency patterns promoted to SEO page candidates (≥50 requests threshold)

• cache_invalidation_events: Audit trail for every cache clear — reason, triggered_by, affected_keys

## 10D. n8n Workflows (Sprint 2)

A: Cache lookup (check Redis → Supabase before function call)

B: Cache write-back (store result in Redis + Supabase after first call)

C: Invalidation listener (clear stale entries on content update events)

D: Promotion detector (query cache_logs, flag patterns ≥50 requests as SEO candidates)

E: Cost-savings digest (weekly founder Slack: cache hits, cost saved, top cached queries)

F: Stale sweeper (nightly: delete expired entries from cache_entries)

## 10E. trackedExecution() Extension

Extend existing Langfuse wrapper (tracked-execution.ts) to accept optional CacheTrace fields:

• cache_check_performed

• cache_result (hit/miss/bypass)

• cache_layer (redis/supabase)

• cache_key

• cost_saved_usd

Additive — does not modify existing Langfuse trace structure.

# §14 BOARD OF AGENTS

Hierarchy (MA-AGT-002): Founder Chief of Staff → Build Director + Content & Compliance Director + Growth & Ops Director + Finance & Risk Director + Task Router

• 29 agent files across 5 subdirectories

• OpenHands adopted as supervised coding agent (branch-only, PR review required)

• Every agent has a boss

• No routine specialist-to-founder communication

• Signal-gated agents unchanged (MKT-01/02/03, runtime mirrors)

Key Config Files:

• agent_hierarchy.yaml — machine-readable org chart

• reporting_matrix.yaml — 8 reporting rules

• agent-task-mapping.json — maps every agent to Phase 2 Priorities

# §15 CONTEXT REGISTRY (MA-CTX-001)

12 JSON registries (8 original + 4 new). All 4 new registries scaffolded 2026-03-20.

Original 8:

1. sources.json — canonical source registry

2. decisions.json — strategic decisions log

3. denial_codes.json — agent intelligence layer for denial code classification

4. appeal_strategies.json — appeal routing patterns

5. regulations.json — state-level healthcare laws

6. seo_clusters.json — topic cluster intelligence

7. content_pages.json — published page metadata

8. review_queue.json — editorial queue state

New 4 (MA-IMPL-002):

1. ranked_queue.json — BitNet-scored content production queue

2. payer_intelligence.json — Structured payer-level data (CMS + NAIC)

3. book_keyword_signals.json — BitNet scans book chapters for patient-voice keywords

4. spanish_keyword_signals.json — Internal intelligence only, SCAA gate locked

Hard Rule: Only BitNet jobs, n8n workflows, and Claude agents write to registries. Never from API routes or page handlers.

# §16 PATIENT STORY ENGINE (MA-SOC-002)

Story Bank collects and scrubs real patient experiences for YouTube Shorts and Instagram Reels. Both founders remain anonymous.

Current Gate Status: Gate 0 — ELIGIBLE (platform tools live + first SEO article published)

Pre-Launch Actions Required:

1. Deploy Supabase migration 016 (scrub_records table)

2. Attorney review of submission form consent language

3. HeyGen avatar selection (test 3 EN + 3 ES candidates)

4. Seed Story Bank: source, scrub, and approve 3 stories before Month 3 YouTube launch

Hard Rules:

• NEVER use automated Reddit scraping — manual curation only

• NEVER skip nurse review for flagged stories

• NEVER use private group posts, DMs, or posts by apparent minors

• NEVER imply guaranteed outcomes in story scripts

# §17 CANONICAL DOC REGISTRY

Single source of truth for all governance, architecture, and operational docs.

| Doc ID | Title | File Path | Status |
| --- | --- | --- | --- |
| MA-PMP-001 | Project Management Plan v29 | docs/pmp/MyAdvocate_PMP_v29.docx | ✅ CURRENT |
| MA-LCH-004 | Launch Truth | Notion | ✅ Active |
| MA-SEC-002 | Security Checklist (30 controls) | Notion + docs/security/ | ✅ Active |
| MA-COST-001 | API Cost Architecture | docs/cost/ | ✅ Active |
| MA-DAT-002 | Data Model | Notion | ✅ Active |
| MA-CTX-001 | Context Registry Spec | docs/context/ | ✅ Active |
| MA-SOC-002 | Patient Story Engine | docs/social/ | ✅ Active |
| MA-AGT-002 | Agent Hierarchy & OpenHands | docs/agents/ | ✅ Active |
| MA-AUT-006 | Agent System Audit v2 | docs/agents/ | ✅ Active |
| MA-EEAT-001 | EEAT & YMYL Compliance | docs/seo/ | ✅ Active |
| MA-SEO-SUP-001 | SEO Authority & Content | docs/seo/ | ✅ Active |
| MA-YT-001 | YouTube & Spanish Strategy | docs/social/ | ✅ Active |
| MA-IG-001 | Instagram Strategy v2.0 | docs/social/ | ✅ Active |
| MA-SUP-DAT-001 | Proprietary Data Engine | docs/data/ | ✅ Active |
| MA-IMPL-001 | Strategic Implementation Plan | docs/intelligence/ | ✅ Active |
| MA-IMPL-002 | Pre-Launch Intelligence Arch | docs/intelligence/ | ✅ Active |
| MA-IMPL-003 | V4 Scoring Service Arch | docs/intelligence/ | ✅ Active |
| MA-IMPL-004 | Content Flywheel & Dashboard | docs/intelligence/ | ✅ NEW 2026-03-20 |
| MA-IMPL-005 | Caching Execution Pack V3 | uploads/ | ✅ NEW 2026-03-20 |
| Projections v17 | Financial Model M1-M24 | docs/pmp/ | ✅ CURRENT |

# PARKING LOT

Features and workstreams deferred to Phase 3+ or signal-gated.

| Item | Gate | Reason |
| --- | --- | --- |
| n8n caching workflows D-F | Phase 2 Month 2 | Promotion detector, cost-savings digest, stale sweeper |
| Spanish candidate auto-detection | SCAA gate + 30d | After Spanish Content Audit Agent operational |
| Packaging cluster detection | Phase 2 Month 3 | Auto-group content_items into ebook/toolkit candidates |
| YouTube batch production | 10 variants live | After prompt_templates in DB |
| Cache-to-SEO promotion | 30d cache data | Full automation of pattern detection |
| Referral attorney network | Signal 1 | Phase 3 |
| B2B white-label | Signal 5 | Phase 5 |
| Parallel YMYL voting | Signal 1 + load | >200 letters/month OR Kate load >20% |
| Chief of Staff Orchestrator | 15% multi-issue | Signal-gated, attorney referral routing |
| Content refresh automation | Phase 2 Month 3 | MRR ≥ $1K |

© 2026 MyAdvocate. Confidential — Internal Use Only.

This document is a living reference for product strategy, architecture, and operations. For the latest canonical docs, see MA-CTX-001 and the docs/ folder in the GitHub repo.